Project Name:     Novell IDE Driver (MegaRide) – Multi-Processor Enabled

The following Software Development Checklist (SDC) is used to identify and track required elements and/or milestones of a software/firmware project.  The SDC is used to identify the required exit criteria and required outputs for each stage of the Software Development Procedure.  The SDC requires two formal approvals, one in the early stages of the development project and one upon final completion of the project.

| Requirement | Owner | Date Due (mm/dd/yy) | Best Estimate (mm/dd/yy) | Completed (mm/dd/yy) |
| --- | --- | --- | --- | --- |
| Scoping - ServerWorks CSB6 | Ismail | 8/1/2002 |  | 8/1/2002 |
| Design | “ | “ |  | “ |
| Implementation - Support has been added to ServerWorks CSB6 Chipset. | “ | “ |  | “ |
| Unit Test - Limited testing has been done by development. Ioctls were tested with “ioctl.nlm”. | “ | “ |  | “ |
| Integration Test |  |  |  |  |
| Acceptance Test ____________________________________________________________________________________________________________ |  |  |  |  |
| Release Megaride v6.07 | “ | “ |  | “ |

Additional Comments:

# Acceptance and Approval of Checklist Items

Engineering Management

(Manager or above)

__________________________________			Date:  ___________________

## Project Engineer

__________________________________			Date:  ___________________

# Completion of Checklist Items

Engineering Management

(Manager or above)

__________________________________			Date:  ___________________

## Project Engineer

__________________________________			Date:  ___________________